We are planning a completely NEW Branvio SaaS product called:

BRANVIO GLOBAL

Project concept:

Global Credential, Compliance & Monitoring SaaS Platform

IMPORTANT — GREENFIELD PROJECT

This is NOT a refactoring project.

This is NOT a code merge.

This is NOT a copy of the existing Branvio application.

We want to build a significantly improved and more advanced SaaS product from first principles.

The existing projects are provided ONLY for review, business understanding, feature discovery, and eventually data migration planning.

LEGACY PROJECTS

- Main existing Branvio:
D:\laragon\www\branvio

This project contains the existing Branvio system and real business data.

- Transportation Branvio:
D:\laragon\www\trans-branvio

This project contains the Transportation implementation.

There is no important production/business data in the Transportation project that needs to be migrated.

CRITICAL ARCHITECTURAL RULE

Do NOT use either existing project's:

- Database structure

- Table structure

- Models

- Controllers

- Services

- Business logic

- Naming conventions

- Monitoring implementation

- Cron implementation

- UI structure

- Architecture

- Existing limitations

as the blueprint for Branvio Global.

Do NOT assume the existing implementation is architecturally correct.

Do NOT simply generalize or refactor the existing system.

Do NOT copy existing code into the new project.

The new architecture must be designed independently.

The existing systems should only help us understand:

- Existing business concepts

- Existing workflows

- Existing functionality

- Existing user expectations

- Existing industry requirements

- Existing monitoring requirements

- Existing edge cases

- Existing integrations

- Data that must eventually be migrated from the main Branvio system

BRANVIO GLOBAL PRODUCT VISION

Build a real multi-tenant SaaS platform capable of supporting many industries.

Initial industries may include:

- Real Estate

- Transportation

- Construction

- Healthcare

- Other future industries

The platform must support multiple credential/compliance categories:

- Licenses

- Certifications

- Permits

- Registrations

- Insurance

- Bonds

The architecture must allow additional credential categories to be introduced in the future without redesigning the entire platform.

Do NOT assume that all credential categories have identical data structures.

For example:

Insurance and Bond have very different data requirements from a Professional License.

Evaluate the best architecture for this problem.

CORE BUSINESS CONCEPTS

The platform should support concepts such as:

- Organizations

- Associations

- Businesses

- Professionals

- Industries

- Credential Categories

- Credential Types

- Credentials

- Verification

- Compliance Requirements

- Monitoring Rules

- Monitoring Events

- Notifications

- Documents

- Audit History

- Reporting

The existing business concepts include:

Entity One
and
LicenseOne

These concepts should be understood from the existing system but should NOT automatically dictate the new architecture.

Determine whether the new SaaS should preserve these concepts, rename them, generalize them, or redesign them.

USER / ORGANIZATION STRUCTURE

The existing hierarchy is:

Admin
→ Association User
→ Business User
→ Professional

The new platform should support equivalent business capabilities, but do not assume this exact hierarchy is the optimal SaaS architecture.

Evaluate:

- Platform administrators

- Organizations

- Associations

- Businesses

- Professionals

- Users

- Roles

- Permissions

- Tenant boundaries

- Organization relationships

Design a scalable SaaS authorization model.

MONITORING ARCHITECTURE

Monitoring must be a reusable platform capability.

Conceptually:

Credential
→ Monitoring Configuration
→ Monitoring Engine
→ Monitoring Event
→ Notification System

The monitoring engine should NOT contain:

if industry == real_estate
if industry == transportation

or similar industry-specific logic.

Industry should primarily be represented as configuration/data.

The system should support configurable monitoring capabilities such as:

- Expiration monitoring

- Reminder schedules

- Expired status

- Verification monitoring

- Compliance monitoring

- Coverage/threshold monitoring

- Document requirements

- Other future monitoring capabilities

Evaluate carefully which rules should be configuration and which require application logic.

Do NOT build an unnecessarily complex generic rule engine unless there is a strong reason.

CREDENTIAL ARCHITECTURE

We need to determine the correct architecture for:

License
Certification
Permit
Registration
Insurance
Bond

Evaluate at least:

- One generic credential table

- Completely independent tables

- Common credential parent + specialized tables

- Another architecture if you believe it is superior

Determine:

- What attributes are genuinely common

- What attributes are credential-category-specific

- How credential types should work

- How industries relate to credential types

- How specialized data should be stored

- How monitoring can operate consistently regardless of credential category

Do not create a huge table with hundreds of nullable columns simply to achieve genericity.

Prefer strong domain modeling and maintainability.

VERIFICATION

Design a flexible verification architecture supporting possible future methods such as:

- Manual verification

- Government/source verification

- API verification

- Third-party verification

- Document verification

- Scheduled re-verification

Verification must be independent enough to evolve without redesigning credentials.

COMPLIANCE

The platform should eventually support compliance requirements such as:

- Required credentials

- Required documents

- Insurance coverage requirements

- Bond requirements

- Credential combinations

- Minimum thresholds

- Expiration requirements

- Verification requirements

- Exceptions/grace periods where applicable

Design compliance as a first-class domain capability.

NOTIFICATION ARCHITECTURE

Monitoring and notification must remain separate.

Example:

Monitoring Event
→ Notification Dispatcher
→ Email / SMS / Dashboard / Webhook / Future channels

Design:

- Notification templates

- Recipients

- Channels

- Delivery tracking

- Retry

- Failure handling

- Preferences

- Suppression

- Duplicate prevention

- Notification history

EVENT / JOB ARCHITECTURE

Evaluate an event-driven architecture where appropriate.

Potential events may include:

CredentialCreated
CredentialUpdated
CredentialExpiring
CredentialExpired
CredentialVerified
CredentialVerificationFailed
ComplianceFailed
NotificationRequested
NotificationSent

Also evaluate:

- Queues

- Background jobs

- Scheduling

- Idempotency

- Retry strategy

- Failure handling

- Large-scale monitoring performance

MULTI-TENANT SAAS

This must be designed as a real SaaS product.

Evaluate:

- Tenant architecture

- Organization isolation

- User isolation

- Authorization

- Database strategy

- Tenant-aware queries

- Global administrators

- Association-level access

- Business-level access

- Professional-level access

- Auditing

- Scalability

Do not blindly copy the existing multi-tenant implementation.

Design the best appropriate architecture for the new platform.

SECURITY

Design security from the beginning.

Consider:

- Authentication

- Authorization

- Tenant isolation

- Sensitive credential information

- Documents

- Encryption

- Audit logging

- API security

- Rate limiting

- Secrets

- Data retention

- Backups

- Administrative access

- Security boundaries

SAAS PRODUCT THINKING

This should be designed as a product, not merely an internal monitoring application.

Evaluate future capabilities such as:

- Organization onboarding

- Subscription/billing readiness

- Feature flags

- Configurable industries

- Configurable credential types

- Configurable monitoring rules

- APIs

- Webhooks

- Integrations

- Reporting

- Dashboards

- Audit trails

- Document management

- Import/export

- Enterprise capabilities

Do not implement unnecessary features now, but make the architecture capable of supporting them.

DATABASE DESIGN

Design a completely new normalized database.

Do NOT copy existing Branvio tables.

For each major table/entity document:

- Purpose

- Important fields

- Primary key

- Foreign keys

- Indexes

- Unique constraints

- Relationships

- Tenant scope

- Audit requirements

Consider scalability and query performance.

LEGACY SYSTEM REVIEW

After developing the greenfield architecture conceptually, review:

D:\laragon\www\branvio

and

D:\laragon\www\trans-branvio

ONLY to identify:

- Existing business functionality

- Existing business rules

- Existing workflows

- Existing credential types

- Existing monitoring behavior

- Existing verification behavior

- Existing notification behavior

- Important edge cases

- Existing integrations

- Important data that exists in the main Branvio system

- Features that the new platform should improve

- Features that should NOT be carried forward

IMPORTANT:

Do not allow findings from the legacy projects to change the greenfield architecture automatically.

Instead classify each finding as:

KEEP
IMPROVE
REDESIGN
REPLACE
DO NOT CARRY FORWARD
MIGRATE DATA ONLY

MIGRATION

The main Branvio project:

D:\laragon\www\branvio

contains real data.

Eventually we need to migrate the necessary data into the new Branvio Global platform.

Transportation does not require meaningful data migration.

Migration is a separate project.

Do NOT design the new database around the old database merely to make migration easier.

Instead:

- Design the correct new architecture.

- Then create a legacy-to-new mapping.

- Identify transformations.

- Identify missing/invalid data.

- Identify data that cannot be migrated directly.

- Preserve legacy references where appropriate.

- Create migration validation/reconciliation procedures.

DOCUMENTATION-FIRST REQUIREMENT

Before implementation, create a complete technical/product documentation set.

At minimum propose and eventually create:

docs/
├── product/
│ └── PRD.md
├── domain/
│ ├── DOMAIN-MODEL.md
│ └── GLOSSARY.md
├── architecture/
│ ├── ARCHITECTURE.md
│ └── ADR/
├── database/
│ ├── DATABASE.md
│ └── ERD.md
├── monitoring/
│ ├── MONITORING.md
│ └── RULES.md
├── verification/
│ └── VERIFICATION.md
├── compliance/
│ └── COMPLIANCE.md
├── notifications/
│ └── NOTIFICATIONS.md
├── events/
│ └── EVENTS.md
├── api/
│ └── API.md
├── security/
│ └── SECURITY.md
├── development/
│ ├── DEVELOPMENT.md
│ ├── TESTING.md
│ └── DEFINITION-OF-DONE.md
└── migration/
└── MIGRATION.md

Do not blindly create these documents immediately.

First determine the correct architecture and documentation structure.

TEAM DEVELOPMENT

Three developers will work on this project.

The architecture must support parallel development without developers creating conflicting patterns.

Define:

- Module boundaries

- Ownership boundaries

- Coding standards

- Naming conventions

- Service/action patterns

- Event/job conventions

- Testing standards

- Git workflow

- Pull request expectations

- Code review

- Definition of Done

- Architectural decision process

IMPORTANT OUTPUT

This first task is REVIEW + ARCHITECTURE + DOCUMENTATION PLANNING ONLY.

DO NOT:

- Create production code

- Create migrations

- Modify the existing Branvio project

- Modify the Transportation project

- Copy code

- Refactor legacy code

- Build the new application yet

Instead produce a comprehensive GREENFIELD ARCHITECTURE PROPOSAL.

The final proposal must include:

- Product vision

- Product scope

- Domain model

- Terminology/glossary

- User/organization model

- Multi-tenant SaaS architecture

- Credential architecture

- Industry architecture

- Credential type architecture

- Monitoring architecture

- Monitoring rule architecture

- Verification architecture

- Compliance architecture

- Event architecture

- Notification architecture

- Document architecture

- Audit/history architecture

- Database architecture

- API architecture

- Security architecture

- Scalability architecture

- Background processing architecture

- Configuration architecture

- Reporting architecture

- Legacy feature analysis

- Real Estate data migration strategy

- Transportation feature analysis

- Development/team architecture

- Testing strategy

- Documentation plan

- Architectural risks

- Open questions

- Recommended implementation phases

For every major architectural decision, explain:

- Problem

- Options considered

- Recommended approach

- Reasoning

- Trade-offs

- Future implications

MOST IMPORTANT:

Design Branvio Global as if the legacy systems did not exist.

Only after the greenfield architecture is established should legacy systems be analyzed against it.

The objective is not to make the old system generic.

The objective is to build a better, modern, scalable SaaS product and then migrate the required business data into it.

Yes. Since 3 developers will work on Branvio Global, I strongly recommend creating a documentation-first project before anyone starts implementing features.

The goal is that all 3 of you are working from the same architectural contract, rather than each developer interpreting the system differently.

I would create this structure:

branvio-global/

│

├── docs/

│   ├── 01-product/

│   ├── 02-domain/

│   ├── 03-architecture/

│   ├── 04-database/

│   ├── 05-monitoring/

│   ├── 06-api/

│   ├── 07-security/

│   ├── 08-development/

│   ├── 09-testing/

│   └── 10-migration/

│

├── app/

├── database/

├── routes/

└── ...

The documents I would create

1. Product Requirements Document — PRD.md

Defines what Branvio is supposed to do.

Include:

- Product purpose

- Target users

- Industries

- Entity One

- LicenseOne

- Credential categories

- Licenses

- Certifications

- Permits

- Registrations

- Insurance

- Bonds

- Monitoring

- Verification

- Compliance

- Notifications

- Admin capabilities

- Association capabilities

- Business capabilities

- Professional capabilities

- Future scope

- Explicitly out-of-scope items

This becomes your business reference document.

2. Domain Model — DOMAIN-MODEL.md

This is extremely important.

Define the concepts and relationships:

Industry

Credential Category

Credential Type

Credential

Entity

Professional

Business

Association

Monitoring Rule

Monitoring Event

Verification

Compliance Requirement

Notification

And explain exactly what each means.

For example:

Industry

↓

Credential Type

↓

Credential

↓

Monitoring Rules

↓

Monitoring Events

↓

Notifications

This prevents developers from interpreting terminology differently.

3. Architecture Decision Record — ARCHITECTURE.md

Explain the overall architecture.

For example:

Branvio Global

│

├── Identity / Access

├── Organization Management

├── Credential Management

├── Verification

├── Compliance

├── Monitoring Engine

├── Event System

├── Notification System

├── Administration

└── Reporting

Also document:

- Laravel architecture

- Services

- Events/listeners

- Jobs

- Queues

- Scheduler

- APIs

- Caching

- Storage

- External integrations

- Multi-tenancy

- Audit logging

4. Database Design — DATABASE.md

This should be one of the most detailed documents.

For every table:

Table

Purpose

Columns

Data types

Primary key

Foreign keys

Indexes

Unique constraints

Relationships

Delete behavior

And include ER diagrams.

For example:

industries

│

↓

credential_types

│

↓

credentials

│

├── licenses

├── certifications

├── permits

├── registrations

├── insurances

└── bonds

But don't decide this exact structure before the architecture exercise. Claude should propose and justify it.

5. Monitoring Engine Specification — MONITORING.md

This should define exactly how monitoring works.

For example:

Credential

↓

Monitoring Configuration

↓

Scheduler

↓

Monitoring Engine

↓

Monitoring Event

↓

Notification

Document:

- Expiration monitoring

- Reminder schedules

- Expired status

- Verification monitoring

- Compliance monitoring

- Coverage/threshold monitoring

- Monitoring frequency

- Event creation

- Duplicate event prevention

- Reprocessing

- Failed jobs

- Time zones

- Date calculations

- Grace periods

This document will become very important for your developers.

6. Rules & Configuration — RULES.md

Define what Admin can configure.

For example:

Industry

↓

Credential Type

↓

Monitoring Rules

Document things like:

60 days before expiry

30 days before expiry

14 days before expiry

Expiration day

Post-expiration

But these should be configuration, not constants in PHP.

Also define what types of rules are supported.

7. Notification Architecture — NOTIFICATIONS.md

Keep this separate from monitoring.

Monitoring Event

↓

Notification Dispatcher

↓

Email

SMS

Dashboard

Webhook

Future channels

Document:

- Notification templates

- Recipients

- Channels

- Retry

- Delivery status

- Preferences

- Suppression

- Duplicate prevention

- Notification history

8. Verification Architecture — VERIFICATION.md

This deserves its own document.

Because verification could eventually mean:

Manual verification

API verification

Government source

Third-party provider

Document verification

Scheduled re-verification

Define:

Verification status

Verification attempts

Verification result

Verified date

Next verification date

Verification source

9. Compliance Architecture — COMPLIANCE.md

Don't mix compliance logic directly into monitoring.

Document:

- Compliance requirements

- Required credentials

- Required documents

- Minimum insurance coverage

- Bond requirements

- Credential combinations

- Compliance status

- Exceptions

- Waivers

- Grace periods

This will probably become one of Branvio's major features eventually.

10. Roles & Permissions — AUTHORIZATION.md

Document:

Admin

Association User

Business User

Professional

For each:

- What they can view

- What they can create

- What they can edit

- What they can delete

- What they can configure

- What they can monitor

- What they can verify

Don't rely on developers remembering this.

11. API Specification — API.md

Define your API conventions:

Authentication

Versioning

Endpoints

Request format

Response format

Errors

Pagination

Filtering

Sorting

Validation

Authorization

Rate limits

Eventually this should become an OpenAPI specification as well.

12. Event Architecture — EVENTS.md

Document events such as:

CredentialCreated

CredentialUpdated

CredentialExpiring

CredentialExpired

CredentialVerified

CredentialVerificationFailed

ComplianceFailed

NotificationRequested

NotificationSent

This prevents different developers from inventing different event patterns.

13. Audit & History — AUDIT.md

Define what Branvio must remember.

For example:

Who changed it?

What changed?

When?

Previous value?

New value?

Why?

Source?

Especially important for credential and compliance systems.

14. Security — SECURITY.md

Document:

- Authentication

- Authorization

- Tenant isolation

- Sensitive data

- Encryption

- Password policies

- API security

- File/document security

- Audit logs

- Rate limiting

- Data retention

- Backups

- Secrets management

15. Development Standards — DEVELOPMENT.md

This is particularly important because three people will be coding together.

Define:

- Laravel conventions

- Naming conventions

- Folder structure

- Service classes

- Actions

- DTOs

- Models

- Policies

- Events

- Jobs

- Tests

- Database migrations

- Git branches

- Commit conventions

- Pull requests

- Code review requirements

For example:

Developer A

→ Credential module

Developer B

→ Monitoring module

Developer C

→ Notification module

But everyone follows the same architecture.

16. Testing Strategy — TESTING.md

Define:

Unit tests

Feature tests

Integration tests

API tests

Monitoring tests

Notification tests

Migration tests

Permission tests

Especially test monitoring edge cases:

59 days

60 days

30 days

14 days

1 day

0 days

-1 day

And timezone/date behavior.

17. Migration Specification — MIGRATION.md

Since your Real Estate system has actual data, document the migration separately.

Legacy Real Estate

↓

Mapping

↓

Transformation

↓

Validation

↓

Branvio Global

Include:

- Legacy table → new table

- Field mappings

- Data transformations

- Missing data

- Invalid data

- Duplicate handling

- Legacy IDs

- Migration logs

- Rollback strategy

- Validation/reconciliation

Transportation doesn't need a data migration plan if it has no data, though its existing code can later be used as a business-requirements reference.

18. Roadmap — ROADMAP.md

Define:

Phase 1

Foundation

Phase 2

Organizations/users

Phase 3

Credential architecture

Phase 4

Monitoring engine

Phase 5

Verification

Phase 6

Notifications

Phase 7

Admin configuration

Phase 8

Real Estate migration

Phase 9

Transportation functionality

Phase 10

Additional industries

This prevents developers from jumping around.

19. Definition of Done — DEFINITION-OF-DONE.md

Very useful for a 3-person team.

A feature isn't complete until:

✓ Code complete

✓ Validation

✓ Authorization

✓ Unit tests

✓ Feature tests

✓ Documentation

✓ Migration if required

✓ Audit logging if required

✓ Error handling

✓ Code review

✓ No architectural violations

20. Architecture Decision Records

Create:

docs/decisions/

Then:

ADR-001-credential-architecture.md

ADR-002-monitoring-engine.md

ADR-003-notification-architecture.md

ADR-004-multi-tenancy.md

ADR-005-event-architecture.md

Whenever you make an important architectural decision, document:

Problem

Options considered

Decision

Reason

Consequences

This is extremely valuable six months later when someone asks:

"Why did we design it this way?"

The documentation hierarchy I'd use

Ultimately:

docs/

│

├── 01-product/

│   └── PRD.md

│

├── 02-domain/

│   ├── DOMAIN-MODEL.md

│   ├── CREDENTIALS.md

│   └── GLOSSARY.md

│

├── 03-architecture/

│   ├── ARCHITECTURE.md

│   ├── EVENTS.md

│   └── ADR/

│

├── 04-database/

│   ├── DATABASE.md

│   └── ERD.md

│

├── 05-monitoring/

│   ├── MONITORING.md

│   └── RULES.md

│

├── 06-verification/

│   └── VERIFICATION.md

│

├── 07-compliance/

│   └── COMPLIANCE.md

│

├── 08-notifications/

│   └── NOTIFICATIONS.md

│

├── 09-api/

│   └── API.md

│

├── 10-security/

│   └── SECURITY.md

│

├── 11-development/

│   ├── DEVELOPMENT.md

│   ├── TESTING.md

│   └── DEFINITION-OF-DONE.md

│

├── 12-migration/

│   └── MIGRATION.md

│

└── 13-project/

└── ROADMAP.md

But don't ask Claude to write all of these independently

I'd have Claude produce them in dependency order.

Stage 1 — Architecture workshop

Ask Claude to produce:

- PRD.md

- DOMAIN-MODEL.md

- GLOSSARY.md

- ARCHITECTURE.md

- Credential architecture decision

- Monitoring architecture

- Database architecture

Then you + your two developers review them.

Stage 2 — Detailed technical design

After approval:

- DATABASE.md

- MONITORING.md

- RULES.md

- VERIFICATION.md

- COMPLIANCE.md

- EVENTS.md

- NOTIFICATIONS.md

- API.md

- AUTHORIZATION.md

Stage 3 — Development standards

Then:

- DEVELOPMENT.md

- TESTING.md

- SECURITY.md

- DEFINITION-OF-DONE.md

- ROADMAP.md

Stage 4 — Legacy

Only after the new architecture is locked:

- MIGRATION.md

Most important rule for your team

I would put this right at the top of ARCHITECTURE.md:

The Branvio Global architecture is a greenfield design. Legacy Real Estate and Transportation implementations must not be used as architectural authority. Legacy systems are sources of business requirements and, where applicable, migration data only.

That single principle will protect the new project from gradually becoming a refactored version of the old system.

So yes: let Claude create the documentation, but do it in stages and have the three of you review/approve each architectural stage before implementation starts. That is the approach I'd use for a project of this scope.